# METHOD OF STATEMENT

Date: 22nd Sep 2025

Description of work

To shift out equipment from workshop at ground floor to loading area, hoist up onto lorry chassis and deliver to other location

Equipment Spec

1 unit Sanwood Environmental Chamber

Dim: 1250 x 2400 x 1700 mm / Wt: 1, 000 kg

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

15/10/25

Time of Operation

09:30 am

Location of Operation

3 Cleantech Loop #01-01, Clean Tech Two

Advanced Remanufacturing & Technology Centre (ARTC)

Equipment Use

1 x 633 lorry loader

Webbing sling

Pallet truck

Canvas, metal plate (to lay out for epoxy floor protection)

Crowbar

Woodblock

Obstacles

Ensure no obstacles around operation area and route to machine position

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry loader operator will be involved in this operation

Safety Aspect

Barricade off work area with safety cones, red/white tape and lifting in operation signage Assignment of traffic controller to control movement of vehicle and personnel within the vicinity All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# Job Scope

# Deploy lorry loader at the designated unloading area

# Set up crane with outrigger fully extended and resting on timber mats as base plate

# Shift out equipment from workshop at ground floor to loading area

# Rigger to insert sling to crane hook

# Secure sling to rigging point of equipment

# Hoist up equipment and load up onto lorry chassis

# Secured equipment with strapping belt prior to being deliver to other location

# Once job complete, team leader will instruct the team to perform proper housekeeping

# All debris will be clear and dispose

# Job complete

# Best Regards

# Kevin Wong / Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175