# METHOD OF STATEMENT

Date: 08 Oct 2014

Description of work

To relocate 2 unit Make Up machine within production area

Date / Time of Operation

10/10/2014 – 10:00 am

Location of Operation

#### No 48 Gul Circle

Equipment Use

Manual/hydraulic jack

Woodblock

Rollers

1 x forklift

*   Obstacles

Ensure no obstacles around operation area and route to machine position

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (etc, safety shoe, safety helmet, glove)

# Job Scope

# Jack up machine using manual/hydraulic jack

# Insert rollers to machine base for the move

# Use of forklift to assist in moving machine to new location

# Jack up machine, remove rollers and let it sit on machine plate

# Once job complete, team leader will instruct the team to perform proper housekeeping

# Regards: Zailani

# Tel: 62824175