# METHOD OF STATEMENT

Date: 05th July 2016

Description of work

To unload machine from lorry chassis by using loading bay, shift and position into customer premise at 2nd floor via cargo lift

Date / Time of Operation

11/07/2016 - 10:00 am

Location of Operation

#### No 27 Tampines St 92

Equipment Use

1 x lorry crane

Pallet truck, rollers

Obstacles

Ensure no obstacles around operation area and route to machine position

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (etc… safety shoe, safety helmet)

# Job Scope

# Lorry crane to reverse and park at designated location at loading bay

# Unload equipment at loading bay

# Using pallet truck, rollers to shift out machine from lorry chassis and position machine to

# 2nd floor via cargo lift

# Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose