# METHOD OF STATEMENT

Date: 11th July 2016

Description of work

To unload 2 unit Precision Lathe Machine from lorry, shift and position into customer premise at ground floor

Risk Assessment

A copy of Risk Assessment will be attached

Date / Time of Operation

13/07/2016 - 10:00 am

Location of Operation

#### No 55 Gul Rd

Keppel Shipyard

Equipment Use

1 x Lorry Crane

Rollers/pallet truck

Wire/webbing sling

Obstacles

No obstacle on crane parking area.

Barricade operation area to prevent persons who not involved enter unintentionally.

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather.

All debris will clear and dispose

Lifting Crew

MOM certified lifting supervisor, rigger, signalman and lorry loader operator will be involved in this operation (attached all lifting crews certificate)

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, helmet etc..)                                                                                                                                                Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by MOM certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Lorry crane to enter premise and  park at designated location for the lift

- Hoist up machine from lorry chassis and lower down to the ground

- Insert pallet truck/rollers to machine base for the move

- Shift and position machine to the designated area

- Once job complete, team leader will instruct the team to perform proper housekeeping

- Job complete

Regards

Zailani

Tel: 62824175