# METHOD OF STATEMENT

Date: 21st Nov 2022

Description of work

To vacuum pack 2 unit machine with accessories at customer premise

Dimension

Mazak Power Master (1450) (Wt: 11ton)

Dim: 590 x 250 x 225cm - Main Machine

Dim: 495 x 150 x 230cm-  Cover & Platform

Dim: 255 x 180 x 100cm – Cover

Dim: 420 x 90 x 150cm – Conveyor

Mazak Slant Turn 50N Machine (Wt: 14 ton)

Dim: 560 x 266 x 265cm – Main Machine

Dim: 470 x 120 x 150cm – Conveyor

Dim: 410 x 150 x 120cm – Platform, Rack & Cover

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

14-15/11/22

Time of Operation

09:45 am

Location of Operation

#### 149 Gul Circle

FMC Technologies (S) Pte Ltd

# Equipment Use

# Wooden case

# Hand drill

# Hammer

# Screw gun

# Vacuum pack

# 1 x scissor lift

# 1 x boom lift

# Job Scope

Deploy manpower to site

Unload packing material at packing area

Mover will shift out machine and accessories to loading area

Hoist up machine and load onto wooden base

Pack to form a case

Use of scissor lift/boom lift to work on which is unreachable from ground

After packing, put case aside

Marking of case to show center of gravity when being hoist up

Cover up case with canvas

Once job complete, team leader will instruct the team to perform proper housekeeping

All packing materials and debris will be clear from the work site

Job complete

Best Regards

Zailani / Kevin Wong

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175