# METHOD OF STATEMENT

Date: 08th Mar 2022

Description of work

To vacuum pack 3 unit machine with accessories at customer premise, after packing transport to customer arranged warehouse

Packing Dimension

Refer to quotation

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

14-16/03/22

Time of Operation

09:30 am

Location of Operation

#### 7 Loyang Way

NOV Oilwell Varco

# Equipment Use

# Hand drill

# Hammer

# Nail gun

# Vacuum sealer

# Ladder

# Job Scope

Deploy manpower to site

Unload packing material at packing area

Mover will shift out machine and accessories to loading area

Hoist up machine and load onto wooden base

Pack to form a case

After packing, hoist up case onto low bed

Transport case to customer arranged warehouse

Once job complete, team leader will instruct the team to perform proper housekeeping

All packing materials and debris will be clear from the work site

Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175