# METHOD OF STATEMENT

Date: 17th Oct 2022

Description of work

To shift out 3 unit machine and accessories from production to loading bay, hoist up onto wooden base for packing, after packing load onto container

Risk Assessment

A copy of Risk Assessment will be attach.

Date of Operation

17/10/22

Time of Operation

09:30 am

Location of Operation

#### Micro-Mechanics Pte Ltd

Blk 2 Kaki Bukit Ave 1 #01-02

Equipment Use

1 x 633 lorry loader

1 x 10ton forklift

Pallet truck

Wire/webbing sling

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry loader operator will be involved in this operation (attached all lifting crews certificate)

Safety Aspect

Assignment of traffic controller to control movement of vehicle and personnel within the vicinity

Barricade off work area with safety cones, red/white tape and lifting in operation signage

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman.

# JOB SCOPE

- Deploy lorry crane at designated loading/unloading bay

- Shift out machine from customer premise at ground floor to loading bay

- Load machine onto lorry chassis

- Shift out lorry to packing area

- Lorry loader to hoist down machine and load onto wooden base

- Pack to form a case

- After packing, load onto container

- Secured case with strapping belt and choking wood

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175