# METHOD OF STATEMENT

Date: 31st Mar 2023

Description of work

To shift out 1 unit machine from production to loading bay, load up onto lorry chassis and deliver to another location

Risk Assessment

A copy of Risk Assessment will be attach.

Date of Operation

11/04/23

Time of Operation

09:30 am

Location of Operation

#### Micro-Mechanics Pte Ltd

Blk 4 Kaki Bukit Ave 1 #01-07

Equipment Use

1 x 633 lorry loader

Crowbar/woodblock

Rollers/pallet truck

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry loader operator will be involved in this operation (attached all lifting crews certificate)

Safety Aspect

Assignment of traffic controller to control movement of vehicle and personnel within the vicinity

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman.

# JOB SCOPE

- Reverse lorry at designated loading/unloading bay

- Shift out machine from tenant premise at ground floor to loading bay

- Push and load up machine onto lorry chassis via loading bay ramp up

- Secured machine with strapping belt prior to moving out of premise

- Transport and deliver machine to another location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175