# METHOD OF STATEMENT

Date: 29th Aug 2022

Description of Work

To shift in and lower down press machine into foundation hole using hydraulic gantry crane, assist customer engineer to assemble machine parts

Machine Spec

1 unit Aida 6000KN Press machine

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

Estimate:

29/08/22 – 15/09/22

Time of Operation

09:45 am

Location of Operation

JL Shimano Jaya Muka Kuning

Panbil Industrial Estate

Batam 29433 Indonesia

Equipment Use

2 set hydraulic gantry crane

Lorry crane

Low-loader

1 x forklift

Wire/webbing sling

Obstacles

No obstacles on operation area and route to machine position

Barricade off operation area to prevent person who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Safety Aspect

Assignment of traffic controller to guide and control movement of vehicle or personnel within the vicinity

Barricade off work area with safety cones, red/white tape and lifting in operation signage

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

# JOB SCOPE

- To assembly gantry crane at loading bay

- Attached all required lifting gears onto gantry crane which is to be secure to the load to be lifted

- Once rigging is complete, gantry crane to lift up machine

- Insert rollers under machine bed

- Shift machine into factory premise

- Using gantry crane to lower down machine base into foundation hole

- Repeat process till all machine and parts are assemble are position at the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Kevin Wong

Eric Wong Machinery Transportation Pte Ltd