# METHOD OF STATEMENT

Date: 22nd Oct 2020

Description of work

To hoist down 1 unit forklift from lorry chassis, using forklift to fork down 4 cases of 1 unit machine from open truck container to the ground, uncrate, shift and position to 5th floor via cargo lift

Machine Spec

C300 CNC Centering machine

Dim: 150 x 185 x 230 cm

Wt: 2, 850 kg

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

22/10/2020

Time of Operation

09:45 am

Location of Operation

#### 18 Woodlands Loop

Edmunds Optics (S) Pte Ltd

Equipment Use

1 x 633 lorry loader

1 x 4.5 ton forklift

Rollers/pallet truck

Metal plate/canvas (for epoxy floor protection)

Obstacles

No obstacle on operation area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carried out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman, lorry crane and forklift operator will be involved in this operation (attached all lifting crews certificate)

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet, safety glass)                                                                                                                                                Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Deploy lorry loader at designated unloading area

- Lorry loader to hoist down forklift from lorry chassis to the ground

- Using forklift to fork down case from open truck container

- Uncrate case

- Fork up and detach machine from base

- Transport and unload machine at loading bay

- Insert rollers/pallet truck under machine base

- Shift and transport machine to 5th floor via cargo lift

- Position machine at the designated location

- Unload machine from rollers and insert levelling pad under machine bed

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Zailani / Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175