# METHOD OF STATEMENT

Date: 18th June 2020

Description of work

To unload 1 unit case from lorry chassis to the ground, uncrate, shift and position into customer premise at 3rd floor via cargo lift

Machine Spec

1 unit Explorer Performance 686

Wt: 730 kgs

Risk Assessment

A copy of Risk Assessment will be attached

Date / Time of Operation

25/06/2020   –   10:00am

Location of Operation

#### 18 Joo Koon Crescent

#### Omni Mold Ltd

Equipment Use

1 x lorry crane

Pallet truck

Wire/webbing sling

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carried out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

MOM certified lifting supervisor, rigger, signalman and lorry crane operator will be involved in this operation (attached all lifting crews certificate)

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (etc. safety shoes, safety helmet)                                                                                                                                                Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by MOM certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Deploy lorry crane at designated location

- Hoist down case from lorry chassis to the ground

- Uncrate machine case

- Hoist up and detach machine from base

- Swing crane slowly away from machine base

- Lower down machine to near ground level

- Insert pallet truck to machine base

- Shift machine into customer premise at 3rd floor via cargo lift

- Position machine to the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175