# METHOD OF STATEMENT

Date: 04th Sep 2020

Description of work

To unload 3 package from lorry chassis to the ground, shift into customer premise and put aside

Spec

1 set Modula Manual Lifter

Package 1: 2800 x 1900 x 1200 mm / Wt: 750 kg

Package 2: 3000 x 2300 x 700 mm / Wt: 750 kg

Package 3: 300 x 2300 x 1000 mm / Wt: 750 kg

Risk Assessment

A copy of Risk Assessment will be attached

Date / Time of Operation

10/09/2020   –   10:00am

Location of Operation

#### 3 Tuas Lane

#### AMT Pte Ltd

Equipment Use

2 x lorry loader

Pallet truck

Wire/webbing sling

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carried out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Job Scope

Deploy lorry crane at designated unloading area

Hoist down package from lorry chassis to the ground

Insert pallet truck below base

Shift and transport into customer premise

Position at the designated location

Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175