# METHOD OF STATEMENT

Date: 16th Aug 2018

Description of work

To transfer 1 unit machine from loading area to inside factory, shift and position to the designated location at ground floor

Risk Assessment

A copy of Risk Assessment will be attached

Date / Time of Operation18

18/08/2018   -    09:00 am

Location of Operation

#### 50 Defu Lane 7

Heng Long Leather Co. Pte Ltd

Equipment Use

Crowbar

Rollers/pallet truck

Woodblock

Environment

No operation will be carried out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

# JOB SCOPE

- Insert rollers/pallet truck to machine base

- Transport machine into production area

- Shift and position machine to the designated location

- Unload machine from rollers/pallet truck and insert levelling pad under machine bed

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris, if any will be clear and dispose

- Job complete

REMARK:

MOS subject to change by supervisor on site

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175