# METHOD OF STATEMENT

Date: 02nd Apr 2019

Description of work

To shift out 1 case from lab to loading area, uncrate, fork and detach from base, transfer and load onto new wooden base, pack into wooden crate, lorry crane to hoist up and stuff into 1 x 20ft OT container

Machine Spec

1 unit SPEED 3D Printer

Dim: 340 x 170 x 272 cm

Wt: 2, 500 kgs

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

03/04/2019

Time of Operation

09:45 am

Location of Operation

#### 500 Dover Rd, Singapore Polytechnic

#### Applied Materials Engineering

Equipment Use

1 x lorry crane

1 x 4.5 ton forklift

Rollers/pallet truck

1 set wire/webbing sling

Obstacles

No obstacle on unloading area

Barricade operation area to prevent person who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and disposed

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

M.O.M certified lifting supervisor, rigger, signalman, lorry loader and forklift operator

# JOB SCOPE

- Shift out case from lab at ground floor to loading area

- Uncrate machine case

- Using forklift to fork up and detach machine from base

- Transfer and load machine onto new wooden base

- To pack and crate new case for machine

- After packing, lorry crane to hoist up and stuff case into container

- Secured case with choking wood and lashing belt

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris, including unwanted broken case will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175