# METHOD OF STATEMENT

Date: 30th Nov 2018

Description of work

Low loader to transport 10 ton forklift to 3rd floor via ramp up, unload forklift, and using forklift to unload machine from lorry chassis, shift and position into tenant premise

Machine Spec

1 x Takisawa LA-350L8

Dim: 560 x 228 x 245 cm

Wt: 8, 500 kgs

Risk Assessment

A copy of Risk Assessment will be attached

Date / Time of Operation

05/12/2018   -   10:00 am

Location of Operation

#### 51 Bukit Batok Crescent #03-21

Equipment Use

1 x low loader

1 x lorry crane

1 x 10 ton forklift

1 set heavy duty rollers

Obstacles

No obstacle on unloading bay

Assignment of traffic controller to control movement of vehicle and personnel within the vicinity

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes etc..)

Certified forklift operator to operate the forlift

# JOB SCOPE

- Low loader to transport 10 ton forklift to 3rd floor via ramp up

- Unload forklift from low loader

- Using forklift to fork down machine from lorry chassis

- Transport machine to loading bay

- Insert rollers to machine base

- Shift and position machine to the designated location inside factory

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175