# METHOD OF STATEMENT

Date: 30th Nov 2018

Description of work

To unload unit equipment from lorry chassis, shift and position into customer premise at ground floor

Equipment Spec

1 unit Panel

Dim: 350 x 750 x 1700 mm / Wt: 30 kgs

1 unit Robot Base

Dim: 850 x 2400 x 2200 mm / Wt: 300 kgs

Risk Assessment

A copy of Risk Assessment will be attached

Date / Time of Operation

06/12/2018   -   11:30 am

Location of Operation

#### 61 Seletar Aerospace View

Pratt & Whitney NGPF Manufacturing Company (S) Pte Ltd

Equipment Use

1 x lorry crane

Pallet truck

Wire/webbing sling

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carried out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry crane operator will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)                                                                                                                                                Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Setting up of lorry crane at designated unloading area

- Hoist up and detach equipment from base

- Lower down equipment slowly from lorry chassis to near ground level

- Insert pallet truck to equipment base

- Transport equipment into premise at ground floor

- Position equipment at the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

- Job complete

Remark

MOS subject to change by supervisor/lifting supervisor on site

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175