# METHOD OF STATEMENT

Date: 02nd Feb 2021

Description of work

Using 10 ton forklift to unload 1 unit machine from lorry chassis, shift and position into premise at ground floor

Machine Spec

1 unit Makino F3 machine

Wt: 7, 000 kgs

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

04/02/2021

Time of Operation

13:00 pm

Location of Operation

#### Blk 5014 A.M.K Ave 5 #01-01

Small Tool Technologies Pte Ltd

Equipment Use

1 x lorry crane

1 x 10 ton forklift

1 x low-bed (to transport 10ton forklift)

1 set heavy duty rollers

Obstacles

No obstacle on unloading bay

Barricade operation area to prevent person who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Safety Aspect

Assignment of traffic controller to control and guide movement of vehicle and personnel within the vicinity

Barricade off work area with safety cones, red/white tape

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Certified forklift operator

# JOB SCOPE

- Deploy lorry loader at designated unloading area

- Using forklift to fork down machine from lorry chassis

- Transport machine to loading bay

- Unload machine at loading bay

- Insert rollers to machine base

- Shift machine into inside factory premise

- Position machine at the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175