# METHOD OF STATEMENT

Date: 24th April 2023

Description of work

To relocate 7 units machines from #03-02/04 & transfer to #03-07 within your factory premises.

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

29th April 2023

Time of Operation

09:30 am

Location of Operation

Blk 3015A Ubi Rd 1, From #03-02/04 to #03-07

Unique Precision Pte Ltd

Equipment Use

1 x pallet truck

Obstacles

Ensure no obstacles around operation area and route to new location

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe)

Job Scope

# Insert pallet truck under machine base

# Jack up pallet truck

# Shift out machine from existing location

# Transport machine to new location within same level

# Position machine at the designated location

# Unload from pallet truck and insert levelling pad under onto machine base

# Job complete

Best Regards

Zailani / Kevin Wong

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175