# METHOD OF STATEMENT

Date: 09th Mar 2020

Description of work

To unload 2 cases from lorry chassis, uncrate, shift and position into workshop

Case Spec

Case 1: 121 105 x 150 cm

Wt: 150 kg

Case 2: 70 x 80 x 78 cm

Wt: 45 kg

Risk Assessment

A copy of Risk Assessment will be attached

Date / Time of Operation

11/03/2020 – 09:45 am

Location of Operation

500 Dover Road, Singapore Polytechnic

School of Mechanical & Aeronautical Engineering, W1314

Equipment Use

1 x 633 lorry loader

1 x pallet truck

1 set webbing sling

Obstacles

No obstacle on crane parking area and route of transportation

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carried out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry loader operator will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)                                                                                                                                                Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Deploy lorry loader at designated location

- Hoist down case from lorry chassis to the ground

- Uncrate case

- Hoist and detach equipment from base

- Insert pallet truck under equipment base

- Transport equipment into workshop

- Position at the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175