# METHOD OF STATEMENT

Date: 18th Sep 2019

Description of work

To unload 1 Unit Rong Fu Machine, Model RF-1018SRV (Dim: 179 x 74 x 114cm Wt:380 kgs).

Uncrate, Shift and position into Factory.

Machine Spec

1 Unit Rong Fu Machine, Model RF-1018SRV (Dim: 179 x 74 x 114cm Wt:380 kgs)

Risk Assessment

A copy of Risk Assessment will be attached

Date / Time of Operation

23/09/2019   –   09:30am

Location of Operation

Singapore Polytechnic at 500 Dover Road, School Mechanical & Aeronautical Engineering

Equipment Use

1 x 633 lorry loader

1 x pallet truck / Roller

1 set Wire / Webbing Sling

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carried out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry loader operator will be involved in this operation (attached all lifting crews certificate)

Safety Aspect

Barricade off work area with safety cones, red/white tape and lifting in operation signage

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)                                                                                                                                                Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Deploy lorry loader at designated location for the lift

- Unload Machine from Lorry crane onto Ground.

- Uncrate case

- Hoist up and detach machine from base

- Swing machine to loading area

- Lower down machine to near ground level

- Insert rollers / Pallet Truck under machine base.

- Transport machine into inside factory

- Shift and position machine at the designated location

- Unload machine from rollers and insert levelling pad under machine bed

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175