# METHOD OF STATEMENT

Date: 01st Nov 2021

Description of work

To unload 1 unit machine from Malaysia lorry using customer forklift, shift and position into factory premise at ground floor

Machine Spec

Sunnen Honing machine

Dim: 5500 x 1700 x 1900 mm

Wt: 2, 500 kgs

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

02/11/21

Time of Operation

Afternoon schedule

Location of Operation

#### 273 Jalan Ahmad Ibrahim

Baker Hughes Singapore Pte

Equipment Use

1 x lorry crane

1 x customer forklift

Rollers/pallet truck

Obstacles

No obstacle on unloading bay

Barricade operation area to prevent person who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Safety Aspect

Assignment of traffic controller to control and guide movement of vehicle and personnel within the vicinity

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

M.O.M certified forklift operator

# JOB SCOPE

- Deploy Malaysia lorry at designated unloading bay

- Using customer forklift to fork down machine from Malaysia lorry

- Transport machine to unloading area

- Lower down machine to near ground level

- Insert rollers/pallet truck under machine base

- Transport machine into factory premise

- Position machine at the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175