# METHOD OF STATEMENT

Date: 15th July 2025

Description of work

To unload equipment from lorry chassis using forklift

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

15-16/07/25

Time of Operation

09:00 am

Location of Operation

#### Rifle Range Rd, Camp 1

Equipment Use

633 lorry loader

1 x 3ton forklift

Obstacles

No obstacle on unloading area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carried out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

M.O.M certified forklift operator

# JOB SCOPE

- Deploy lorry at designated unloading area

- Using forklift to unload equipment from lorry chassis

- Unload equipment to the ground

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Kevin Wong / Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175