# METHOD OF STATEMENT

Date: 03rd Apr 2023

Description of work

To unload 2 unit tank from lorry chassis, shift and position into production area at ground floor

Spec

2 unit Tank

Dim: 252 x 192 x 194 cm

Wt: 600 kg each

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

10/04/23

Time of Operation

09:45 am

Location of Operation

#### 11 Bulim Walk

Shimano (S) Pte Ltd

Equipment Use

1 x 633 lorry loader

Pallet truck

Webbing sling

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and disposed

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry loader operator will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)                                                                                                                                                Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Deploy lorry loader at designated unloading area

- Attached required lifting gears to crane hook and secured to rigging point of tank

- Lorry loader to hoist up tank and lower down to near ground

- Insert pallet truck under tank bed

- Shift and transport into factory premise area at ground floor

- Position at the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and disposed

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175