# METHOD OF STATEMENT

Date: 13th Jan 2023

Description of work

To unload 5 packages from 1 x 40ft GP container, shift and position into production area at ground floor

Spec

5 packages of 1 set used Gundrill

Total wt: 3, 924 kg

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

18/01/23

Time of Operation

09:45 am

Location of Operation

#### 20 Benoi Sector

Shimano (S) Pte Ltd

Equipment Use

1 x 633 lorry loader

Rollers / pallet truck

Wire sling

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and disposed

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry loader operator will be involved in this operation

Safety Aspect

Barricade off work area with safety cones, red/white tape and lifting in operation signage

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)                                                                                                                                                Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Reverse lorry back to back with container

- Crane to pull out skid from container onto lorry chassis

- Hoist down to the ground

- Insert rollers/pallet truck under base

- Shift and transport into factory premise area at ground floor

- Position at the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and disposed

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175