# METHOD OF STATEMENT

Date: 21st Dec 2021

Description of work

To hoist down 1 unit machine from lorry chassis, shift and position into factory premise

Machine Spec

1 unit ACC 450 Grinding

Dim: 1994 x 1659 x 2268 mm

Wt: 1, 250 kg

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

24/12/21

Time of Operation

11:00 am

Location of Operation

#### 166 Gul Circle

#### Makino Asia Pte Ltd

Equipment Use

1 x lorry loader

Pallet truck

Webbing sling

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carried out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)                                                                                                                                                Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Deploy lorry loader at designated unloading area

- Insert sling onto machine hoisting point

- Hoist down machine from lorry chassis to the ground

- Insert pallet truck under machine base

- Shift and transport machine into factory premise

- Position machine at the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175