# METHOD OF STATEMENT

Date: 05th July 2023

Description of work

To shift out 1 unit machine from production to loading area, hoist up onto lorry chassis and deliver to another location.

Machine Spec

1 unit machine

Dim: 160 x 60 x 190m/ Wt: 400kgs

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

27/07/23

Time of Operation

09:30am

Location of Operation

#### 8 Tractor Rd

Excelitas Technologies (S) Pte Ltd

Equipment Use

1 x lorry crane

Pallet truck

Webbing sling

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carried out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry loader operator will be involved in this operation (attached all lifting crew certificate)

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)                                                                                                                                                Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Insert pallet truck under machine base

- Shift out machine from production room to loading bay.

- Insert sling to crane hook and secure onto machine lifting point.

- Lorry loader to hoist up machine.

- Load machine onto lorry chassis.

- Release all sling from crane hook.

- Secure machine with strapping belt prior to moving out of customer premises.

- Transport & deliver machine to new location.

- Once job complete, team leader will instruct the team to perform proper housekeeping.

- Job complete.

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175