# METHOD OF STATEMENT

Date: 01st Dec 2022

Description of work

To unload 9 packages from lorry chassis, shift and position into production area at ground floor

Spec

3 unit Auto Reel

Dim: 600 x 500 x 1030 mm / Wt: 270 kg

3 unit Flat Uncoiler

Dim: 1350 x 1000 x 1530 mm / Wt: 474 kg

3 unit Micro Adjusted Lubricator

Dim: 350 x 130 x 130 mm / Wt 6 kgs

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

02/12/22

Time of Operation

09:45 am

Location of Operation

#### 91 Tuas Ave 1

SMC Manufacturing (S) Pte Ltd

Equipment Use

1-2 x lorry loader

Pallet truck

Webbing sling

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carried out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)                                                                                                                                                Lifting machine and lifting gear with M.O.M certificate

# JOB SCOPE

- Deploy lorry loader at designated unloading area

- Hoist down packages to the ground

- Using pallet truck to shift into factory premise

- Unload at the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and disposed

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175