# METHOD OF STATEMENT

Date: 21st July 2020

Description of work

To hoist down 1 case of Noise Enclosure from lorry chassis, uncrate, shift and position to location

Case Spec

Dim: 350 x 120 x 220 cm

Wt: 1, 600 kg

Risk Assessment

A copy of Risk Assessment will be attached

Date / Time of Operation

23/07/2020

Time of Operation

09:45 am

Location of Operation

#### 6 Gul St 5

Amphenol FCI Connectors (S) Pte Ltd

Equipment Use

1 x 633 lorry loader

Pallet truck

Wire/webbing sling

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carried out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)                                                                                                                                                Lifting machine with M.O.M certificate

# JOB SCOPE

- Deploy lorry loader at designated unloading area

- Hoist down case from lorry chassis

- Uncrate side and top cover of case

- Insert rollers/pallet truck onto base

- Shift and position base at the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175