# METHOD OF STATEMENT

Date: 19th Apr 2023

Description of work

To unload 4 skid from lorry chassis, shift and position into production area at ground floor

Spec

Skid 1: 165 x 160 x 202 cm / Wt: 780 kg

Skid 2: 160 x 180 x 198 cm / Wt: 860 kg

Skid 3: 180 x 157 x 140 cm / Wt: 620 kg

Skid 4: 160 x 180 x 198 cm / Wt: 920 kg

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

03/05/23

Time of Operation

09:45 am

Location of Operation

#### 70 Joo Koon Circle

Nakano Metal Press

Equipment Use

2 x 633 lorry loader

Pallet truck

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and disposed

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

M.O.M certified forklift operator

# JOB SCOPE

- Deploy lorry loader at designated location

- Using forklift to unload skid from lorry chassis to the round

- Hoist down skid to the ground

- Unscrew all bolts and nuts

- Fork and detach equipment from base

- Shift and transport into factory premise area at ground floor

- Position at the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and disposed

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175