# METHOD OF STATEMENT

Date: 23rd Aug 2022

Description of work

To hoist down machines from lorry chassis, shift and position to 7th floor via cargo lift

Machine Spec

1 unit Global Classis SR 5.7.5 CMM machine

1 unit Profile Projector

1 unit Laser Tester

1 unit Hardness Tester

1 unit Thermal Oven

2 unit benches

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

25/08/22

Time of Operation

11:30 am

Location of Operation

#### 8 Cleantech Loop, Ceantech 3 Blk C #07-40

#### XT Technologies SG Pte Ltd

Equipment Use

1 x 633 lorry loader

1 set webbing sling

Pallet truck

Metal sheet/plywood (to lay out for floor protection)

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carried out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Deploy lorry loader at designated unloading area

- Insert sling to crane hook and secure onto rigging point of machine

- Hoist down machine from lorry chassis to the ground

- To lay out metal sheet/plywood for floor protection

- Using pallet truck to transport machine to 7th floor via cargo lift

- Position machine at the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and disposed

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175