# METHOD OF STATEMENT

Date: 28th Nov 2022

Description of work

To unload 1 unit from lorry chassis via loading bay, using pallet truck to shift and position to 3rd floor clean room

Machine Spec

Dim: 80 x 65 x 40 cm

Wt: 150 kg

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

01/12/22

Time of Operation

11:00 am

Location of Operation

#### 6 Fusionopolis Way

#### Synthesis Tower, Level 3 clean room

Equipment Use

1 x 633 lorry loader

Pallet truck

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carried out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

# JOB SCOPE

- Reverse lorry to unloading bay

- Pull up loading bay ram onto lorry chassis

- Insert pallet truck under machine bed

- Shift out machine from lorry chassis

- Transport to building 3rd floor via cargo lift

- Position machine into clean room

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175