# METHOD OF STATEMENT

Date: 23rd Nov 2020

Description of work

To hoist down and unload machineries from lorry chassis to the ground, shift and position into tenant production area

Machine Spec

14 unit Auto Lathe

14 unit Bar Feeder

2 unit Lathe

1 unit Shaping

1 unit Tool Grinder

1 unit Projector

12 unit small machine

2 unit Grinding

1 lot trolley/racking

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

26-27/11/2020

Time of Operation

10:00 am

Location of Operation

#### Blk 16 Tuas Ave 1 #07-21, JTC Space @ Tuas

NPS Nagatronic Enterprise Pte Ltd

Equipment Use

3/4 x 633 lorry loader

Rollers/pallet truck

Wire/webbing sling

Plywood (for floor protection)

Obstacles

No obstacle on crane and unloading area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carried out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry crane operator will be involved in this operation

Safety Aspect

Barricade off work are with safety cones, red/white tape and lifting in operation signage

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)                                                                                                                                                Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Transport lorry loader with machine to 7th floor via ramp up

- Lorry loader to hoist down machineries from lorry chassis to the ground

- Insert pallet truck/rollers under machine base

- Shift and transport machine into production area

- Position machine at the designated location

- Unload machine from rollers and insert levelling pad under machine bed

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175