# METHOD OF STATEMENT

Date: 28th Jan 2022

Description of work

To unload 6 cases of machine parts from 1 x 40ft container, uncrate, shift and position into production area

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

04/02/22

Time of Operation

09:45 am

Location of Operation

#### 11 Bulim Walk

Shimano (S) Pte Ltd

Equipment Use

1 x 633 lorry loader

1 x 3 ton forklift

Pallet truck

Canvas/metal sheet (to lay out for epoxy floor protection)

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carried out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)                                                                                                                                                M.O.M certified forklift operator

# JOB SCOPE

- Using forklift to unload cases from container

- Uncrate case

- Fork up and detach parts from base

- Transport to near door entrance

- Using pallet truck to shift into factory premise

- Position at the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and disposed

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175