# METHOD OF STATEMENT

Date: 10th Nov 2023

Description of work

To shift out 1 unit CMM Machine to do Packing, after packing load onto your Malaysia lorry.

Spec

CMM Machine

Machine Dim: (170 x 170 x 200cm Wt: 2Ton)

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

14/11/23

Time of Operation

09:45 am

Location of Operation

#### 91 Tuas Ave 1

SMC Manufacturing (S) Pte Ltd

Equipment Use

1 x lorry loader

1 x 3 Ton Battery Forklift

Pallet truck

Webbing sling

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carried out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)                                                                                                                                                Lifting machine and lifting gear with M.O.M certificate

# JOB SCOPE

- Deploy lorry loader at designated unloading area

- Using pallet truck to shift machine out to packing area

- After packing load onto your Malaysia lorry

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and disposed

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175