# METHOD OF STATEMENT

Date: 30th May 2018

Description of work

To unload 2 skid of 1 unit machine from 1 x 40ft HQ container, shift and position into customer premise at ground floor

Machine Spec

1 unit KIWA Horizontal Machining Center / Model: KH-4500

Dim: 4.77m x 2.29m x 2.54m / Wt: 8, 800 kgs

Dim: 4.3m x 2m x 1.88m / Wt: 1, 550 kgs

Risk Assessment

A copy of Risk Assessment will be attached

Date / Time of Operation

31/05/2018   –   09:45 am

Location of Operation

#### 2 Woodlands Sector 1 #01-29

ST Aerospace (Getech Division)

Equipment Use

1 x 50 ton lorry crane

Rollers/pallet truck

Wire/webbing sling

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carried out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry crane operator will be involved in this operation (attached all lifting crews certificate)

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)                                                                                                                                                Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Setting up of lorry crane at designated location (back to back with container)

- Pull out machine skid and load onto lorry chassis

- Transport machine to near loading area

- Hoist up and detach machine from skid

- Swing crane and lower down machine to near ground level

- Insert rollers to machine base

- Shift machine into production room at ground floor

- Position machine to the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

- Job complete

Remark

MOS subject to change by supervisor/lifting supervisor on site

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175