# METHOD OF STATEMENT

Date: 26th July 2019

Description of work

To pull out and unload 1 unit Torque machine from container using forklift/lorry crane, transfer and load into another container

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

29/07/2019

Time of Operation

09:45 am

Location of Operation

#### No 273 Jalan Ahmad Ibrahim

Baker Hughes Singapore Pte Ltd

Equipment Use

1 x 633 lorry crane

Heavy duty rollers

Wire/webbing sling

1 x Forklift

Obstacles

No obstacle on loading/unloading area and route to machine position

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carried out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)                                                                                                                                                Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervised by M.O.M certified lifting supervisor, rigger and signalman

Job Scope

Deploy lorry crane at designated loading/unloading area

Using forklift/lorry crane to pull out machine from container

Hoist up and load machine onto lorry chassis

Transfer lorry crane with machine to another container

Load and stuff machine into container without securing

Once job complete, team leader will instruct the team to perform proper housekeeping

All debris will be clear and dispose

Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175