# METHOD OF STATEMENT

Date: 24th Dec 2018

Description of work

To unload 3 unit machine from lorry chassis using forklift, transport to inside factory, hoist up to 2nd floor by using factory overhead crane

Risk Assessment

A copy of Risk Assessment will be attached

Date / Time of Operation

26/12/2018   -   09:00 am

Location of Operation

#### 50 Defu Lane 7

Heng Long Leather Co. Pte Ltd

Equipment Use

1 x forklift

1 x lorry

Customer factory overhead crane

Webbing sling

Obstacles

Ensure no obstacles around operation area and route to machine location

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe, safety helmet)

# JOB SCOPE

- Forklift to unload machine from lorry chassis

- Transport machine into factory

- Insert webbing sling to machine hoisting point

- Using customer overhead crane to lift up machine slowly to check on balancing

- If balancing have been achieved, hoist up machine to 2nd floor

- Lower down machine at 2nd floor

- Insert pallet truck to machine base

- Shift and position to designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris, if any will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175