# METHOD OF STATEMENT

Date: 11th Apr 2018

Description of work

To hoist down 1 unit Measuring machine from 2nd floor by using factory overhead crane and deliver to another factory

Risk Assessment

A copy of Risk Assessment will be attached

Date / Time of Operation

14/04/2018   -   09:00 am

Location of Operation

#### 50 Defu Lane 7

Heng Long Leather Co. Pte Ltd

Equipment Use

Customer factory overhead crane

Webbing sling

# JOB SCOPE

- Insert webbing sling to machine hoisting point

- Using customer overhead crane to lift up machine slowly

- If balancing have been achieved, swing crane outward

- Lowe down machine slowly to ground level

- Shift out machine and deliver to another factory

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris, if any will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175