# METHOD OF STATEMENT

Date: 02 June 2016

Description of Work

1) To hoist down 2 unit old Bar Feeder and hoist up 2 unit new Bar Feeder to 2nd floor by using lorry crane

2) To shift out 2 unit old machine and shift in 2 unit new machine to 2nd floor by using cargo lift

Risk Assessment

A copy of Risk Assessment will be attach

Date / Time of Operation

04/06/2016  -  09:30 am

Location of Operation

#### Blk 10 Kaki Bukit Ave 1 #02-03/05

Turntech Precision Engineering Pte Ltd

Equipment Use

1 x lorry crane

Pallet truck / rollers

Webbing sling

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

MOM certified lifting supervisor, rigger, signalman and lorry crane operator will be involved in this operation (attached all lifting crews certificate)

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, helmet, safety harness etc...) Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by MOM certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Lorry crane to park at designated hoisting area for the lift

- Barricade operation area

- Hoist up bar feeder to 2nd floor opening

- Insert rollers/pallet truck to machine base

- Shift and position into customer premise

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175