# METHOD OF STATEMENT

Date: 02nd May 2018

Description of Work

To shift out 2 unit Milling machine from 2nd floor to loading bay via cargo lift, hoist up using lorry crane, load onto lorry chassis and deliver to scrap yard

Machine Spec

2 unit Milling Machine

Dim: 1.7m x 1.6m x 2m

Wt: 1, 700 kgs

Dim: 1.7m x 1.5m x 1.7m

Wt: 1, 300 kgs

Risk Assessment

A copy of Risk Assessment will be attach

Date / Time of Operation

10/05/2018   -   09:45 am

Location of Operation

#### Blk 115A Commonwealth Drive #02-01/09

MJ Precision Tools Pte Ltd

Equipment Use

1 x lorry crane

Pallet truck

Shackle

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris, if any will be clear and dispose

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Reverse lorry crane to loading/unloading area

- Shift out machine from 2nd floor

- Using pallet truck to transport machine from 2nd floor to loading bay via cargo lift

- Using crane to hoist up machine and load onto lorry chassis

- Secured machine with belt prior to moving out from customer premise and deliver to scrap yard

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris, if any will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175