# METHOD OF STATEMENT

Date: 14th Apr 2023

Description of Work

To hoist down 2 unit Used Bar Feeder from 4th floor to 2nd floor through swing gate opening by using lorry loader

Spec

Bar Feeder

Dim: 335 x 108 x 130 cm

Wt: 400 kg each

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

18/04/23 (Tuesday)

Time of Operation

09:30 am

Location of Operation

#### Blk 20 Woodlands Link #04-29 & #02-26

Fyno Precision Pte Ltd

Equipment Use

1 x 633 lorry loader

Pallet truck / rollers

Webbing sling

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry crane operator will be involved in this operation (attached all lifting crews certificate)

Safety Aspect

Assignment of traffic controller to control and guide movement of vehicle and personnel within the vicinity

Barricade off work area with safety net/red white tape and lifting in operation signage

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet, safety harness)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- To shift out Bar Feeder from production to hoisting area

- Insert webbing sling to crane hook and secured to Bar Feeder rigging point

- Hoist down Bar Feeder from 4th floor to 2nd floor through swing gate opening

- Lower down bar feeder to near ground level

- Insert rollers to bar feeder stand

- Shift and position into customer premise

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175