# METHOD OF STATEMENT

Date: 20th June 2018

Description of Work

To hoist down 1 unit machine from 3rd floor through swing gate opening by using lorry crane

Risk Assessment

A copy of Risk Assessment will be attach

Date / Time of Operation

27/06/2018   -   After 4 pm

Location of Operation

#### Blk 1022 Tai Seng Ave #05-3514

Sonic Precision Industries Pte Ltd

Equipment Use

1 x 45 ton lorry crane

1 x lorry

Webbing sling

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry crane operator will be involved in this operation (attached all lifting crews certificate)

Safety Aspect

Assignment of traffic controller to control and guide movement of vehicle and personnel within the vicinity

Barricade off work area with safety cones, red/white tape and lifting in operation signage

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet, safety harness) Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Lorry crane to park at designated hoisting area for the lift

- Shift out Bar Feeder from customer premise to near swing gate

- Insert webbing sling onto Bar Feeder hoisting point

- Lorry crane to hoist down Bar Feeder

- Load onto lorry chassis

- Secured with strapping belt prior to moving out from tenant premise

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris, if any will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175