# METHOD OF STATEMENT

Date: 12th Oct 2016

Description of work

1) To unload 1 unit Proking Heavy Duty Lathe machine from 1 x 40ft GP container at 10 Benoi Sector, shift and position into customer production area

2) To deliver 1 unit TY 2260 Lathe and 1 unit 3VKF Milling machine from our warehouse to customer premise

Risk Assessment

A copy of Risk Assessment will be attached

Date / Time of Operation

19/10/2016   –   10:00 am

Location of Operation

#### No 10 Benoi Sector

Sulzer Singapore Pte Ltd

Equipment Use

1 x 50 ton lorry crane

1 x lorry crane

Rollers/pallet truck

Wire/webbing sling

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carried out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

MOM certified lifting supervisor, rigger, signalman and lorry crane operator will be involved in this operation (attached all lifting crews certificate)

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, helmet etc..)                                                                                                                                                Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by MOM certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Reverse lorry crane and park back to back with container

- Crane to pull out machine from container and load onto lorry chassis

- Move lorry crane to loading area

- Hoist and detach machine from base

- Swing crane slowly away from base

- Lower down machine near ground level

- Insert rollers truck to machine base for the move

- Shift and position machine to the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175