# METHOD OF STATEMENT

Date: 25th July 2018

Description of work

To unload 3 packages of 1 set VBS1316-60 Everising Band Saw machine from 1 x 40ft HQ,

1 x 20ft FR and 1 x 40ft OT container, uncrate, shift and position machine to location by using factory overhead crane

Machine Spec

Refer to packing list attached

Risk Assessment

A copy of Risk Assessment will be attached

Date / Time of Operation

Est: 30/07//2018   -   10:00 am

Location of Operation

#### 10th Sixth Lok Yang Rd

Kim Ann Engineering Pte Ltd

Equipment Use

Factory overhead crane

1 x 50 lorry crane

Wire/webbing sling

Obstacles

No obstacle on route to machine positioning

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry loader operator will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)                                                                                                                                                Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Parking of container at designated loading area

- Using factory overhead crane to hoist down case to the ground

- Un-crate machine case

- Overhead crane to hoist up and detach machine from base

- Shift machine into factory

- Position and unload machine at the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

- Job complete

Remark

MOS subject to change by supervisor/lifting supervisor on site

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175