# METHOD OF STATEMENT

Date: 03rd Oct 2017

Description of work

To unload 2 unit Mazak E500 CNC machine with accessary from 2 x Malaysia low bed and

3 x 40ft Malaysia lorry, transfer machine to short low bed, transport into inside factory, unload, shift and position machine to location by using customer factory overhead crane

Machine Spec

1 unit Mazak E500 x 3m

Dim: 8.99 x 3.6 x 3.52 m

Wt: 29, 400 kgs

1 unit Mazak E500 x 1.5m

Dim: 6.16 x 3.57 x 3.56 m

Wt: 25, 150 kgs

Risk Assessment

A copy of Risk Assessment will be attached

Date / Time of Operation

TBC

Location of Operation

#### No 100 Tuas South Ave 8

Cameron (S) Pte Ltd

Equipment Use

1 x 70 ton mobile crane

1 x 50 ton lorry crane

1 x short low bed

Wire/webbing sling

Cameron overhead crane

Obstacles

No obstacle on crane parking area and route to machine positioning

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and disposed

Lifting Crew

MOM certified lifting supervisor, rigger, signalman, mobile/lorry crane operator will be involved in this operation (attached all lifting crews certificate)

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet etc..)                                                                                                                                                Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by MOM certified lifting supervisor, rigger and signalman

# JOB SCOPE

- 70 ton mobile crane to park designated location

- Hoist up machine from Malaysia low bed and transfer to short low bed

- Transport machine into inside factory

- Using factory overhead crane to hoist down machine from low bed

- Shift and position machine to the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris, if any will be clear and dispose

- Job complete

Remark:

MOS subject to change by supervisor/lifting supervisor on site

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175