# METHOD OF STATEMENT

Date: 19th Aug 2021

Description of work

To unload 1 unit machine from lorry chassis, shift and position into premise at ground floor

Machine Spec

XO 55-700 CMM

Dim: 158 x 148 x 115 cm

Wt: 1, 108 kg

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

27/08/21

Time of operation

11:00 am

Location of Operation

#### No 180 A.M.K Ave 8, Block S-Room 124

Nanyang Polytechnic

Equipment Use

1 x lorry crane

Pallet truck

Webbing sling

Obstacles

No obstacle on crane parking area.

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carried out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry crane operator will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)                                                                                                                                                Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Setting up of lorry crane at designated location

- Hoist down machine from lorry chassis and load onto ground

- Insert pallet truck to machine stand

- Shift and transport machine into premise at ground floor

- Position machine to the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175