# METHOD OF STATEMENT

Date: 11th Aug 2016

Description of work

To unload, uncrate, shift and position 1 unit machine into customer premise at ground floor

Machine Spec

1 unit Electrical Heated Chamber Kiln

Dim: 150 x 120 x 157 cm

Wt: 530 kg

Risk Assessment

A copy of Risk Assessment will be attached

Date / Time of Operation

15/08/2016 – Afternoon slot

Location of Operation

#### No 20 Lengkok Bahru

Pathlight School #01-07

Equipment Use

1 x lorry crane

Pallet truck

Webbing sling

Obstacles

No obstacle on crane parking area and route to machine position

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carried out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

MOM certified lifting supervisor, rigger, signalman and lorry crane operator will be involved in this operation (attached all lifting crews certificate)

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, helmet)                                                                                                                                                Lifting machine and lifting gear with M.O.M certificate

# JOB SCOPE

- Lorry crane to park at designated location for the lift

- Uncrate machine case

- Hoist and detach machine from base

- Swing machine to loading area

- Insert pallet truck to machine base

- Shift and position machine to the designated location at ground floor

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175