# METHOD OF STATEMENT

Date: 26th Nov 2019

Description of work

To unload 5 steel cases of 1 unit machine from 1 x 20ft GP and 1 x 40ft FR container, uncrate, shift and position into production

Machine Spec

Refer to packing list

Risk Assessment

A copy of Risk Assessment will be attached

Date / Time of Operation

27/11/2019 – 09:45 am

Location of Operation

#### No 21 Joo Koon Circle

Yamazaki Mazak Singapore Pte Ltd

Equipment Use

1 x 633 lorry loader

Wire/webbing sling

1 x 16 ton forklift

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carried out on heavy rain, thunderstorms and lightning weather

All debris will be clear and disposed

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman, lorry crane and forklift operator will be involved in this operation (attached all lifting crews certificate)

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)                                                                                                                                                Lifting machine and lifting gear with M.O.M certificate

Operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Using forklift to fork down case from FR container to the ground

- Uncrate case

- Fork up and detach machine from base

- Load machine onto low loader chassis

- Reverse low loader to inside production

- Fork down machine from low loader chassis

- Shift and position machine at designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175