# METHOD OF STATEMENT

Date: 05th Oct 2018

Description of work

To unload 5 wooden bases from lorry chassis, shift and position into the lab

Case Spec

Dim: (L) 1800 mm x (W) 850 mm / Wt: 600-800 kgs

Risk Assessment

A copy of Risk Assessment will be attached

Date / Time of Operation

09/11/2018   –   Afternoon schedule

Location of Operation

#### No 249 Jalan Boon Lay

ST Engineering Land Systems Ltd

Equipment Use

1 x lorry crane

Pallet truck

Wire/Webbing sling

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carried out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry crane operator will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)                                                                                                                                                Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Setting up of lorry crane at designated location for unloading

- Hoist down wooden base from lorry chassis and load onto ground

- Insert pallet truck

- Transport wooden base to inside factory

- Shift and position into the lab

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris, if any will be clear and dispose

- Job complete

REMARK:

MOS subject to change by supervisor/lifting supervisor on site

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175