# METHOD OF STATEMENT

Date: 26 Oct 2015

Description of work

To unload 1 unit machine M/FA6239 from 1 x 40ft FR and 1 x 40ft OT and 2 x 40ft HQ container, uncrate, shift and position into customer premise at ground floor

Risk Assessment

A copy of Risk Assessment will be attached

Date / Time of Operation

To be advised

Location of Operation

#### No 259 Jalan Ahmad Ibrahim

VDL

Equipment Use

1 x 100 ton mobile crane

50 ton lorry crane

Heavy duty rollers/pallet truck

Wire sling

1 x forklift

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carried out on heavy rain, thunderstorms and lightning weather

All debris will be clear and disposed

Lifting Crew

MOM certified lifting supervisor, rigger, signalman and mobile/lorry crane operator will be involved in this operation (attached all lifting crews certificate)

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, helmet etc..)                                                                                                                                                Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by MOM certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Setting up of mobile/lorry crane at designated location for the lift

- Hoist up machine case from container and load onto ground

- Uncrate case

- Hoist and detach machine from base

- Swing crane to loading area

- Insert rollers to machine base

- Shift and position machine to designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175